# 📘 PROJECT RISK MANAGEMENT — FINAL EXAM MEMORY SHEET

⭐ Focused on YOUR Notes + Doctor’s Important Topics

🔥 Chapter 4 Core Focus

## 1️⃣ CORE DEFINITION

Risk
An uncertain event or condition that, if it occurs, has a positive or negative effect on project objectives.

- Positive risk = Opportunity

- Negative risk = Threat

## 2️⃣ MAIN GOAL OF RISK MANAGEMENT

- Increase opportunities

- Reduce threats

- Improve decision making

- Protect project objectives

- Support value delivery

## 3️⃣ THE 7 RISK MANAGEMENT PROCESSES ⭐ VERY IMPORTANT

- Plan Risk Management

- Identify Risks

- Perform Qualitative Risk Analysis

- Perform Quantitative Risk Analysis

- Plan Risk Responses

- Implement Risk Responses

- Monitor Risks

IMPORTANT

Risk management is:

- continuous

- repeated throughout the lifecycle

- updated as risks change

## 4️⃣ QUALITATIVE vs QUANTITATIVE ⭐ VERY IMPORTANT

| Qualitative | Quantitative |
| --- | --- |
| Subjective | Numerical |
| Low/Medium/High | Exact values |
| Fast | Detailed |
| Prioritizes risks | Measures exact impact |
| Uses probability-impact matrix | Uses Monte Carlo / EMV |

IMPORTANT

Quantitative analysis is not always required because it needs:

- credible data

- specialist tools

- additional cost and effort

For simpler projects, qualitative analysis alone may be sufficient.

## 5️⃣ RISK SCORE

Risk Score = Probability × Impact

Higher score = more severe risk

## 6️⃣ THREAT RESPONSE STRATEGIES ⭐ VERY IMPORTANT

Threat Response Strategies

- Avoid — Eliminate the threat

- Mitigate — Reduce probability or impact

- Transfer — Shift risk to third party

- Escalate — Move risk to higher management

- Accept — Acknowledge the risk

Acceptance Types

| Active Acceptance | Passive Acceptance |
| --- | --- |
| Contingency plan/reserve prepared | No proactive action |
| Response prepared in advance | Risk reviewed only |

## 7️⃣ OPPORTUNITY RESPONSE STRATEGIES

Opportunity Response Strategies

- Exploit — Ensure opportunity happens

- Enhance — Increase probability/impact

- Share — Share opportunity with partner

- Escalate — Move to higher authority

- Accept — Benefit if it occurs

## 8️⃣ ESCALATION RULE ⭐ EXAM FAVORITE

Risk Escalation

Moving a risk to a higher level when:

- authority is insufficient

- strategic objectives are affected

- multiple projects/departments are impacted

VERY IMPORTANT

A risk is escalated to:

👉 the level whose objective is affected

## 9️⃣ RISK OWNER vs RISK ACTION OWNER ⭐

| Risk Owner | Risk Action Owner |
| --- | --- |
| Monitors the risk | Implements response |
| Tracks triggers | Executes actions |
| Accountable for risk | Responsible for action |

## 🔟 SECONDARY vs RESIDUAL RISK ⭐

| Secondary Risk | Residual Risk |
| --- | --- |
| New risk created by response | Remaining risk after response |
| Caused by mitigation/action | Cannot be eliminated completely |

Memory Trigger

· Residual risk = REMAINS after response

· Secondary risk = CREATED BY response

## 1️⃣1️⃣ CONTINGENCY vs MANAGEMENT RESERVE ⭐

| Contingency Reserve | Management Reserve |
| --- | --- |
| Known risks | Unknown risks |
| Included in baseline | Outside baseline |
| Planned uncertainty | Unforeseen uncertainty |

## 1️⃣2️⃣ TRIGGER CONDITIONS ⭐

IMPORTANT

Trigger conditions activate planned risk responses during the Implement Risk Responses process.

Trigger Conditions
Indicators showing that a risk response should be activated.
Example
If supplier delay exceeds 5 days → activate backup supplier plan.

## 1️⃣3️⃣ RISK REGISTER ⭐

Risk Register Contents

- Risk ID

- Description

- Category

- Probability

- Impact

- Trigger

- Response

- Risk owner

- Status

Top 10 Risk Tracking

A monitoring technique used to continuously review the highest-priority risks throughout the project lifecycle.

Complete PMI Risk Statement

Due to [cause], [risk event] may occur, resulting in [effect].

## 1️⃣4️⃣ RISK ATTITUDE vs TOLERANCE vs THRESHOLD ⭐

| Concept | Meaning |
| --- | --- |
| Risk Attitude | Behavior toward risk |
| Risk Tolerance | Amount of variation acceptable |
| Risk Threshold | Exact limit requiring action/escalation |

Example

Tolerance = organization accepts moderate schedule delays

Threshold = delays above 5 days require escalation

Risk Attitude Types

Risk-Averse — Avoids risk and prefers stability

Risk-Seeking — Willing to take higher risks for greater rewards

Risk-Neutral — Balances risk and reward objectively

## 1️⃣5️⃣ PREDICTIVE vs ADAPTIVE vs HYBRID ⭐ VERY IMPORTANT

| Predictive | Adaptive | Hybrid |
| --- | --- | --- |
| Upfront planning | Continuous review | Combination |
| Stable requirements | Frequent changes | Mixed environment |
| Waterfall | Agile | Both |

IMPORTANT

Adaptive projects require:

- continuous risk review

- flexibility

- frequent reassessment

## 1️⃣6️⃣ EMV FORMULA
EMV = Σ(Probability × Impact)

## 1️⃣7️⃣ WATCHLIST

A list of low-priority risks that are:

- monitored regularly

- reviewed for changes

- reassessed throughout the project lifecycle

## 1️⃣8️⃣ SWOT ⭐

SWOT

- Strengths — Internal advantages

- Weaknesses — Internal disadvantages

- Opportunities — Positive risks

- Threats — Negative risks

Delphi Method

A risk identification technique where experts provide anonymous opinions repeatedly until consensus is reached.

## 1️⃣9️⃣ ACCOUNTABILITY vs RESPONSIBILITY ⭐

| Accountability | Responsibility |
| --- | --- |
| Ownership of result | Performs the work |
| Cannot be delegated | Can be delegated |

## 2️⃣0️⃣ PROJECT vs PROGRAM vs PORTFOLIO vs ORGANIZATIONAL RISK ⭐

| Level | Focus |
| --- | --- |
| Project | Operational objectives and tactical risks |
| Program | Integrated benefits across related projects |
| Portfolio | Strategic value and organizational priorities |
| Organizational / Enterprise | Enterprise-wide governance and resilience |

IMPORTANT

- Project risks are operational and tactical

- Portfolio and organizational risks are strategic

## 2️⃣1️⃣ MOST IMPORTANT EXAM PHRASES 🔥

- Risk management is continuous throughout the lifecycle

- Risks change over time

- Adaptive environments require frequent reassessment

- Qualitative = prioritization

- Quantitative = numerical analysis

- Risk owner monitors

- Risk action owner implements

- Escalate to the level whose objective is affected

- Secondary risk is created by response

- Residual risk remains after response

- Contingency reserve = known risks

- Management reserve = unknown risks

- Quantitative analysis is not always required

- Trigger conditions activate planned responses